February 21, 2012

(For March 1, 2012 Traffic Commission meeting)

Bicycle Board Report to Traffic Commission

# HIGHLIGHTS

## Accomplishments

- Submitted application for League of American Bicyclists Bicycle Friendly Community recognition.

- Met with Parking Authority to make detailed plans for installation and operation of the 2 bicycle lockers that they will install at 2 city garages.

- Created and inserted in the Morgantown Bicycle Plan, http://db.tt/2NaSlSZ4  a map of select recommended construction actions and the Morgantown Bike Route map in preparation for presentation to City Council February 28.

- Formed committee to develop grant applications for funding to implement the Morgantown Bicycle Plan.

- Formed committee to address unicycling in Morgantown.

- Discussed request to conduct a bicycle safety program for South Park Association of Neighbors.

- The League of American Bicyclists recognized US Forest Service Northeastern Area-Morgantown Branch, as WV’s newest (and third) Bicycle Friendly Business.

## Plans for Next Month

- Present Morgantown Bicycle Plan to City Council February 28. (See attached PowerPoint presentation.)

- Make 2 deliveries of Confident City Cycling at WVU.

- Replace Hugh Kierig who resigned from the Board.

- Attend March 25 SPAN meeting and develop requested bicycle safety program.

- Monitor status of $130K follow-up education grant application to WVDOT.

- Monitor status of grant application due February 29 to Bikes Belong for $10K to support Mon Blvd. bicycle climbing lane from Eighth St. to Evansdale Dr.

- Continue to support City efforts to install a bicycle-climbing lane on Mon Blvd. and to install Share the Road signs along the Mon Blvd., Beechurst, Don Knotts, South University corridor.

- Continue to coordinate with WVDOH to replace in-line drainage grates.

- Staff a bicycling information booth at WVU Employee Fest, Wednesday, April 12, 2012.

- Continue to study unicycling in Morgantown and develop recommendations.