October 6, 2011

Bicycle Board Status and Plans

## Status

- Traffic Commission appointed Adam Henry to replace Don Spencer as Traffic Commission representative voting member of Bicycle Board.

- Final CCC TS101 class was offered Oct 1-2 and nobody signed up.

- Have 50 Traffic Skills 101 student packets in stock.

- Updated grant application to Bikes Belong for $10K for Mon Blvd. bike lane and submitted to Jeff Mikorski.

- Nick’s video is still in progress.

- Danielle and Chet attended the annual statewide MPO meeting and Danielle made arrangements for the BB to support contractor Wilbur Smith, inc.

- Received 945 copies of Street Smarts.

- Still have thousands of the new bumper stickers.

- Waiting for Sign Factory to print 500 CCC business cards.

- Bike route signs have not been purchased pending resolution of remaining budget and how much Nick’s video will cost.

- In-line grates were not replaced on Mon Blvd. by the Coliseum as promised by WVDOH when they repaved that section.  Need to follow up with them.

- Collected and summarized bicycle parking and storage ordinances from other cities and met with Chris Fletcher.  He’ll review and recommend approach for getting developers to provide bicycle parking/storage.

## Plans for Next Month

- Review and approve Nick’s video.

- Complete Evaluation and Equity sections of Morgantown Bicycle Plan.

- Support Wilbur Smith WV statewide bicycle plan development.

- Establish storage and distribution system for bumper stickers, business cards and Street Smarts books.

- Redefine education program, e.g. whether to continue offering courses and how much to charge: $120?

- Follow up with Jeff Mikorski about purchasing bike route signs when budget is resolved.

- Organize, plan, complete and submit LAB Bicycle Friendly Community award application due February 2012.

- Monitor status of $130K follow-up education grant application to WVDOT.

- Continue to support City efforts to implement Mon Blvd. bicycle climbing lane.

- Continue to coordinate with WVDOH to replace in-line drainage grates.

- Write Morgantown Effective Bicycling Education Program final report.