# In-process bicycle projects

## Morgantown Bicycle Plan

* Stakeholder review **due Dec. 7** – Moore, Mikorski, Hough, Preston, Fletcher, Arnold, Wise, Austin, Keller
* Revise
* Traffic Commission review **due Dec. 7**
* Revise
* City Council review – **Jan. 31**
* Revise
* Attach to LAB BFC application: **Feb. 17**
* Implement

## Bicycle Friendly Community application

* First applied 2007. Received feedback. Addressed most feedback.
* 2012 Application: Complete by **Dec. 14** – Bicycle Board
* Submission deadline **Feb. 17** - Mikorski

## Bike Lane (8th to Evansdale)

* Budget for it - Moore
* MOU - Austin
* Traffic Operation Plan - Hough
* Bikes Belong grant application due **Feb. 29** - Mikorski
* Install July

## Bike Lane (Star City to Coliseum)

* City decided not to pursue: perceived conflict with Streetscape
* Shared with Star City
* Shoulder paved
* Stripe for bike lane – WVDOH – July?