Morgantown Municipal Bicycle Board

Regular Meeting Minutes

September 3, 2009

Public Safety Building

Open Action Items:

| Due date | Responsibility | Action Item |
| --- | --- | --- |
| Suspended | Rosenbaum, G. Shogren, Kierig, Phillips, & Lozier | 37. Develop a concrete plan for bicycle parking throughout the city; explore the applicability of WVU’s planning process and substance to the city’s parking garages. |
| 9/3/09 | Bedard | 71. Report on response from FHWA on Shared Lane Markings |
| 9/3/09 | Gmeindl | 76. Contact Don Williams at WVDOH to see if he could expedite SLM approval |
| 7/9/09 | Springston, Dickerson, et al | 77. Place bike routes on bike route map. |
| 7/9/09 | Wamsley et al | 78. Contact Tom Arnold regarding bike racks downtown |
| 9/3/09 | Gmeindl | 79. Try to get a new Youth Commission member for the next meeting |
| 9/3/09 | Springston | 86. Find out more information on Google Maps, especially regarding operability and cohesiveness with other GIS programs |
| 10/1/09 | Gmeindl | 89. Follow-up with Tom Arnold on the location of bike parking within the garages and the merits of bicycle corrals |
| 10/1/09 | Gmeindl | 90. Contact absent members of the BB and ask them what it would take to get them to participate. |
| 10/1/09 | Gmeindl | 91. Request to the City for the completion of the bike route map and follow-up with Jennie Selin on the status of the Campus Connector |
| 10/1/09 | All | 92. Discuss at a future meeting the inclusion of bicycles in any destination signs |

Meeting Minutes:

Agenda Item 1 (Schmooze time)

The September 2009 monthly meeting of the Morgantown Municipal Bicycle Board (BB) was called to order at 6:30 p.m. at the Public Safety Building by Chairman Frank Gmeindl with the following members attending:

- Frank Gmeindl, Jacob Brown, Hugh Kierig, Ralph LaRue, Marilyn Newcome, Jonathan Rosenbaum, Jim Rye, Don Spencer, and Chip Wamsley.

- Absent members: Paul Becker, Janel Bedard, Don Dickerson, Chet Parsons, Betsy Shogren, gunnar Shogren, Derek Springston, and Alice Vernon

- Visitors:  None.

Agenda Item 2 (Youth Commission member replacement)

The Youth Commission will meet on September 13th to elect a new representative to the Bicycle Board.

Agenda Item 3 (BOPARC Ex-Officio)

Ralph LaRue was presented as the representative of BOPARC to the Bicycle Board.

Agenda Item 4 (Agenda)

The agenda was approved, with the exception of moving Item 13 to Item 9, adding a new Item 10 on a discussion regarding Bicycle Board “burn-out” and with the balance of the order moved down accordingly.

Agenda Item 5 (Minutes of Last Meeting)

The minutes from the August meeting were approved without change.

Agenda Item 6 (Action Items)

- #37 – Ongoing

- #71 – Open.

- #76 – Open.

- #77 – Ongoing.  This is Agenda Item 10.

- #78 – Ongoing.

- #79 – Ongoing. This is Agenda Item 2.

- #85 – Closed. Frank sent an email to Hugh Kierig regarding the bicycle parking in the WVU Intermodal Center.

- #86 – Ongoing.

- #87 – Closed.

- #88 – Closed.

Agenda Item 7 (Ripe Banana Issues )

- There was general discussion regarding the 2nd Annual Uphill Challenge held on Saturday, August 8 at 9 AM.

- Hugh presented information regarding WVU Transportation Week scheduled from September 12th to 18th.

- The Committee was informed that the City of Morgantown plans on promoting next year as the “Green” Year.

Agenda Item 8 (Downtown Parking)

Wamsley presented the requested detailed downtown parking plan to Mainstreet Morgantown (MM), as they requested.  He indicated that the MM Board thought the proposal created too much clutter on the street fronts and wanted a presentation of other options.  The BB suggested that we look at relocation of the post and ring proposal.  Chip also indicated that there may be fencing placed around the tree boxes that may provide some bicycle parking.  It was suggested that to show a bike interest downtown, there should be a critical mass parking of bicycles in the downtown area organized.  It was decided to follow-up with Tom Arnold of the Parking Authority on the location of bicycle parking in the garages and begin a discussion with the Parking Authority on the development of bicycle corrals in the downtown area.

Agenda Item 9 (Portland Oregon)

Don Spencer presented information regarding his trip to Portland, Oregon.  Three things that he commented on regarding the bicycle program there was what he called “Bread crumbs” to mark the bicycle routes, that there were Green boxes at the intersections into which bicycles could move from the bike lane in front of stopped cars, and their mind set within the community on bike lanes.

Agenda Item 10 (Bicycle Board Burn-out)

There was general discussion regarding the possible burn-out of membership on the BB.  Frank was directed to address this issue with members of the BB that were not in attendance at the meeting.  The Board also asked that Frank present to the City a request for completion of the bike route map and hold at a future meeting a discussion on destination signs and the inclusion of bicycles on those signs, for example, signs that would direct bicyclists to the WVU multi-modal transportation center and other destinations to which cyclists could be expected to need directions.

The meeting was adjourned without any discussion of Agenda Items 11 through 16 due to time limits.

Agenda Item 11 (Bike Route Map)

Deferred to next meeting.

Agenda Item 12 (Mon Boulevard bike lane and Share The Road signs)

Deferred to next meeting.

Agenda Item 13 (Shared lane Markings)

Deferred to next meeting.

Agenda Item 14 (Education Grant)

Deferred to next meeting.

Agenda Item 15 (SRTS and TEP applications)

Deferred to next meeting.

Agenda Items 16 (New Action Items)

- 89 – Gmeindl:  Follow-up with Tom Arnold on the location of bike parking within the garages and the merits of bicycle corrals.

- 90 – Gmeindl: Contact absent members of the BB and ask them what it would take to get them to participate.

- 91 – Gmeindl: Request to the City for the completion of the bike route map and follow-up with Jennie Selin on the status of the Campus Connector.

- 92 – Entire BB: Discuss at a future meeting the inclusion of bicycles in any destination signs.

Agenda Item 17 (Meeting Evaluation) – none discussed.

Chairman Gmeindl adjourned the meeting at ~8:30 pm.  The next meeting is planned for October 1, at 6:30 PM.

Minutes submitted by Hugh Kierig, 9/25/09.

Attendance:

|  | May-08 | Jun-08 | Jul-08 | Aug-08 | Sep-08 | Oct-08 | Nov-08 | Dec-08 | Jan-09 | Feb-09 | Mar-09 | Apr-09 | May-09 | Jun-09 | Jul-09 | Aug-09 | Sep-09 | Oct-09 | Nov-09 | Dec-09 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Becker, Paul |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |
| Bedard, Janel |  |  |  |  |  |  |  |  |  | X | X |  | X |  |  |  |  |  |  |  |
| Brown, Jacob |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  | X | X |  |  |  |
| Dickerson, Don |  | X |  | X |  | X | X | X |  | X | X |  | X |  |  |  |  |  |  |  |
| Gmeindl, Frank | X | X |  | X | X | X | X | X |  | X | X | X | X | X |  | X | X |  |  |  |
| Kierig, Hugh |  | X |  |  | X |  | X | X |  |  | X |  | X | X |  |  | X |  |  |  |
| Newcome, Marilyn |  | X |  | X |  | X |  | X |  |  | X | X | X | X |  | X | X |  |  |  |
| Parsons, Chet |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Rosenbaum, Jonathan | X | X |  | X |  | X | X | X |  | X | X | X | X | X |  | X | X |  |  |  |
| Rye, Jim |  |  |  |  | X | X | X | X |  | X | X | X | X | X |  |  | X |  |  |  |
| Shogren, Betsy |  |  |  | X | X | X | X |  |  |  |  | X | X | X |  | X |  |  |  |  |
| Shogren, gunnar | X |  |  | X | X | X | X |  |  |  | X | X | X | X |  | X |  |  |  |  |
| Spencer, Don | X | X |  | X | X | X | X | X |  | X | X | X |  |  |  |  | X |  |  |  |
| Springston, Derek |  |  |  | X |  | X | X | X |  |  | X |  | X | X |  | X |  |  |  |  |
| Vernon, Alice |  | X |  | X |  | X |  |  |  |  | X | X | X |  |  | X |  |  |  |  |
| Wamsley, Chip | X |  |  | X |  | X | X | X |  | X | X | X | X | X |  | X | X |  |  |  |
| X=Present |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Blank = Absent |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |