September 3, 2013

Bicycle Board Report to Traffic Commission

# HIGHLIGHTS

## Accomplishments

- MPO Long Range Transportation Plan Bicycling Steering Committee reviewed preliminary existing condition maps including roadway classification, traffic volume, growth projections, speed limits, slope, lane width, driveway access types, non-motorist crash rate, existing bicycle signage, bicyclist destinations, bicycle flow and bicycle rack locations on Sep. 16.

- Presented Bicycling and Economic Development to Region VI Economic Development and Planning Council Sep. 18 to initiate grant collaboration.

- Three Bicycle Board members and the Mayor participated in BikePgh Pro Walk/Pro Bike all-day workshop at CMU on Sep. 19 to benchmark BikePgh successful practices for bicycle plan implementation and to initiate collaboration with BikePgh.

- Presented Safe Routes To School factors and approach to Morgantown Green Team Sep. 19 to initiate collaboration for SRTS realization.

- Five Bicycle Board members attended Navigating MAP-21 workshop hosted by WV Connecting Communities and Charleston MPO and presented by Advocacy Advance Sep. 26 in Charleston to identify funding sources and grant application methods for bicycle plan implementation.

- Continued preparing Oct. 29 of Bicycle Board duties, accomplishments and plans presentation to City Council Committee of the Whole to get forward movement on the bicycle plan.

## Plans for Next Month

- Continue to support City in establishing bicycle-climbing lane on Mon Blvd. between Eighth St. and Evansdale Dr.

- Continue to support MPO in bicycle plan development.

- Participate in Oct. 10 MPO CAC meeting.

- Deliver guest lecture on Confident City Cycling to WVU Sustainable Living Class Oct. 16

- Review Bicycle Board duties, accomplishments and plans with City Council Committee of the Whole Oct. 29.