Morgantown Municipal Bicycle Board

Meeting Minutes

date: November 26, 2008

location: Morgantown Public Safety Building

objective: Develop Bicycle Parking Recommendations

Participants: Chip Wamsley, Nick Hein, Frank Gmeindl (recorder)

Action Items

| Due date | Responsibility | Action Item |
| --- | --- | --- |
| 11/25/2008 | Wamsley | 59. Send an email to the BB summarizing the rack information. |
| 11/25/2008 | Wamsley | 60. Speak to Terri Cutwright regarding Mainstreet Morgantown’s opinion on bike racks in the downtown area. |
| 11/25/2008 | Gmeindl | 61. Speak to Terry Hough regarding the City’s opinion on bike racks in the downtown area. |
| 11/25/2008 | Gmeindl | 62. Obtain a schematic of the layout of the downtown parking garage for possible rack placement. |
| TBD | Hein | 63. Complete Sketch Up of racks on High St. |
| 12/05/2008 | Gmeindl | 64. Ask Jeff Mikorski to buy a flare rack. |

Action Item Status

- # 59 - Closed, completed.  Thanks, Chip!

- # 60 - Closed.  Bike racks were considered early on but dropped because of budget limitations.

- #61 - Closed.  See Frank’s 11/20/08 e-mail subject: Parking, SLMs, Ed Grant.

- #62 - Open.  Tom Arnold promised to provide Frank drawings.

- #63 – New.  Nick will complete sketchup of racks on High St.

- #64 – New. Frank will ask Jeff Mikorski to buy 1 flare style rack so we can test it and use it to get a perspective of the locations at which we plan to put them.

New Business

- Chip showed parking info that Don Spencer brought back for the National League of Cities.

- We’re still favoring the flare style rack by Highland.

- Chip reported that Jenny Selin said that the City can provide racks to businesses.

- Selin suggested that the businesses could get them in the color of their choice; the City would install them; the City could advertise the businesses as being bicycle friendly and include photos showing the racks.

- Nick’s preliminary sketch up of the High St. streetscape with bikes and cars is to scale and helps visualize whether the parking will work.  (See Nick’s 11/24/08 e-mail subject: [Bikeboard] 3D Rendering of High Street.)

- All racks on High St. will be installed so that parked bicycles will align with the direction of the flow of pedestrian and motor vehicle traffic.

- We defined parking for the PSC garage first floor:

  - Two flare racks on the north side of the building between the side entrance and the front of the building.

  - Three flare racks at the north entrance to the garage inside the lined off area.

  - Lockers, cage or rack in the northeast corner – this still needs to be decided.

  - Three flare racks located where the parking meters used to be.

  - Two flare racks on the south side or the building between the stairways.

Figure 1: PSC & Parking garage.  This is just to get an idea of where the parking will be.  It is not properly proportioned or to scale.

- In positions a & b above, flare racks will be 18-inches from wall and 6-feet from each other longitudinally.

- In position b, flare racks will be 18-inches from each other transversely and staggered 18-inches longitudinally to avoid handlebar interference.

- Chip presented several locker options favoring a polyethylene unit from bikeparking.com because of its resistance to graffiti and low cost, $1,025 compared with steel units at $1,675.

- The “View Thru” by Cycle Safe presents another perhaps superior option but we don’t know the price and it’s probably more than the bikeparking.com unit.

- We will propose the garage parking as a pilot project to evaluate the effectiveness of the various options.

Next Meeting

We didn’t plan the next meeting since the regular monthly meeting is next week.

We’ll work on the Black Bear garage next.  After we define parking recommendations for the Black Bear garage, gunnar will buy a beer for each and every meeting participant. Epic!

Meeting Evaluation

We didn’t evaluate the meeting.  Sure could have used more members though.